EPIC GROUP  •  DATA × AI TEAM

GPRO Multi-Factory Data Automation

Project Overview & Consolidated Technical Summary

Desktop RPA flows · Cloud orchestration · Unattended bot · Data pipeline

| Property | Value |
| --- | --- |
| Document type | Overall project summary (master document) |
| Scope | 3 desktop RPA flows, 2 cloud flows, unattended bot host, downstream ETL and dashboards |
| Factories | CIPL, GTL, PGCL, EGMCL7, JDL |
| Platform | Power Automate Desktop (Robin) + Power Automate cloud flows + SharePoint + SQL Server + Power BI / Fabric |
| Schedule | Hourly 07:00–22:00 and nightly 22:30, Saturday–Thursday (Friday off), Bangladesh time |
| Owner | Data × AI Team, EPIC Group |
| Version / Date | 1.0 — 07-Oct-2026 |
| Classification | Internal — Confidential |

# 1. Executive Summary

The project replaces the manual, daily download of production and quality reports from the G-PRO ERP with a fully automated, unattended pipeline. Software robots log into each factory portal, set the report filters, export the data to Excel, and save it with a standard name in SharePoint. From there, an ETL bot loads the data into a SQL Server warehouse that feeds the Power BI dashboards and KPIs.

| What | Summary |
| --- | --- |
| Business problem | Analysts had to log into 5 factory portals and export dozens of reports by hand every day — slow, late and error-prone |
| Solution | 3 Power Automate Desktop robots, scheduled by 2 cloud flows, running unattended on a dedicated Windows Server bot |
| Coverage | 5 factories; 16 report types across quality, production, WIP, efficiency, attendance and bundle transactions |
| Frequency | Intraday hourly refresh (16 runs per day) plus a full end-of-day pull every night |
| Volume (all factories online) | ~49 files per hourly run, 82 files for Quality Daily, 44 files for Operational Daily — about 910 files per active day |
| Monitoring | Teams alerts for run failures (cloud) and for any individual file not produced (desktop) |
| Programme status (Oct-2026) | 150 of ~170 GPRO reports automated; 31 of 120 KPIs live |

How to read this document Sections 2–4 explain the big picture: architecture, schedule and orchestration. Sections 5–7 explain how the robots work. Sections 8–10 cover data output, monitoring and the unattended setup. Sections 11–13 cover reliability, known issues and operations. The detailed per-flow documents are listed in Section 14.

# 2. Solution Architecture

Figure 1 — End-to-end architecture: cloud scheduling, bot VM, ERP sources and the data pipeline

## 2.1 Layers

| Layer | Role | Components |
| --- | --- | --- |
| 1. Orchestration (cloud) | Decides when the robots run, limits how long they can run, alerts on failure | Hourly Run Flow, Daily Run Flow, Desktop flows connector, Teams connector |
| 2. Execution (bot VM) | Runs the robots with no user signed in | Windows Server 2025, Power Automate Desktop, Chrome + PAD extension, registered machine |
| 3. Source systems | Provide the reports | G-PRO ERP portals (QCM and SDT modules, Syncfusion web UI) for 5 factories |
| 4. Storage | Holds the exported files and syncs them to the cloud | SharePoint-synced folders: Daily Data (Quality), Hourly Data (Quality), Daily Data (Operational) |
| 5. Data & analytics | Turns files into KPIs | ETL — GPRO Data Warehouse Bot → SQL Server → Power BI / Fabric |

## 2.2 Component Inventory

| Component | Type | Purpose |
| --- | --- | --- |
| Hourly Run Flow (From 7am - 10pm) Except Friday | Cloud flow | Runs the EGMCL7 hourly robot, then the Hourly Quality robot, every hour |
| Daily Run Flow (10 pm) Except Friday | Cloud flow | Runs the Operational Daily robot, then the Quality Daily robot, every night |
| Quality Daily Data for All Factory | Desktop flow (63dc8422-…) | End-of-day quality and production reports |
| Quality Hourly Data for All Factory | Desktop flow (9c9964c0-…) | Intraday hourly quality and output reports |
| Operational Daily Data for All Factory | Desktop flow (8259025b-…) | End-of-day bundle transactions per checkpoint code |
| EGMCL7 Hourly RPA | Desktop flow (2235a8b4-…) | EGMCL7-specific hourly download (orchestrated by the hourly cloud flow; source not in scope of this summary) |
| Welcome Flow | Desktop subflow | Shared portal login |
| Bot VM | Windows Server 2025 24H2, PAD v2.69 | Unattended execution host |
| GPRO Data Warehouse Bot | ETL | Loads files into SQL Server and reports results to Teams |

# 3. Schedule & Orchestration

Figure 2 — Daily execution timeline (Saturday–Thursday)

| Cloud flow | Trigger | Action 1 | Action 2 | Alerts |
| --- | --- | --- | --- | --- |
| Hourly Run Flow | Every hour 07:00–22:00 (16 runs), Sat–Thu | EGMCL7 Hourly RPA — 25 min timeout, no retry, run video saved | Hourly Quality RPA — 35 min timeout, 3 retries × 30 s | One Teams alert per robot on Failed / TimedOut / Skipped |
| Daily Run Flow | 22:30, Sat–Thu | Operational Daily RPA — 30 min timeout, 2 retries × 1 min | Quality Daily RPA — 125 min timeout, 2 retries × 30 s | One Teams alert per robot on Failed / TimedOut / Skipped |

Figure 3 — Cloud flow logic: action 2 always runs, each robot alerts separately

## 3.1 Orchestration Rules

- Both flows use unattended run mode: Power Automate signs into the bot VM on its own and releases the session when finished.

- Action 2 runs after any result of action 1, so one robot failing never blocks the other.

- Each action has its own timeout. Time spent waiting in the machine queue counts toward it.

- Friday is excluded because it is the weekly non-production day.

- Both flows use the same Desktop flows connection (bot machine) and the same Teams connection (Flow bot chat).

# 4. Factories & Data Sources

| Factory | Portal | Quality reports | Operational source | Notes |
| --- | --- | --- | --- | --- |
| CIPL | ciplgpro.epicbd.com | Full suite | Bundle Transaction Summary Enquiry | 3 units (U1–U3) |
| GTL | gtlgpro.epicbd.com | Full suite | Bundle Transaction Enquiry (different layout) | 4 units (U1–U4) |
| PGCL | pgclgpro.epicbd.com | Full suite | Bundle Transaction Summary Enquiry | Single finishing / sewing department |
| EGMCL7 | egmcl7gpro.epicbd.com | Full suite + dedicated hourly robot | Bundle Transaction Summary Enquiry | Factory filter FTYU7_EGMCL; includes SEW-RIB stage |
| JDL | edliot.epicjordan.com | Full suite | Bundle Transaction Summary Enquiry | Factory filter FTYU1_EDLJD; DAY shift; includes CUT stage |

Each factory has its own service account, report routes and filter lists (QC checkpoints, departments, WIP stages, checkpoint codes), loaded at the start of that factory's loop. Credentials are held in the flows and are not reproduced in this document.

# 5. How the Robots Work — Common Process

All three desktop flows follow the same structure, so a fault in one usually explains the others.

Figure 4 — Main process shared by all desktop flows

## 5.1 Step by Step

| Step | What happens | Why |
| --- | --- | --- |
| 1. Clean start | PowerShell force-closes Chrome, Edge, other browsers and Teams | No leftover window or dialog from a previous run can block automation |
| 2. Initialise | Today's date in two formats (filter: dd-MMM-yyyy; file name: dd-MMM-yyyy (hh tt)), output folder, empty tracking lists | Consistent filters and unique, sortable file names |
| 3. Health check | HTTP GET to each portal, 30 s timeout, 5 retries × 3 s; status 200 = active | Offline portals are skipped instead of hanging the browser |
| 4. Factory loop | For each active factory: load its URL, account, routes and filters | One robot serves all five factories |
| 5. Login | Launch Chrome maximised → Welcome Flow types the username and password with the physical keyboard → confirm the portal logo | Real key events are needed for the portal to accept input; login is skipped if a session is already active |
| 6. Extract | Run each report subflow or the checkpoint-code loop | See Section 6 |
| 7. Close | Wait 10 s, close Chrome (the hourly flow also force-kills Chrome per factory) | Clean state for the next factory |
| 8. Report | If any expected file is missing, post one Teams message listing the active factories, closed portals and missing files | Problems are visible without watching the robot |

# 6. How the Robots Work — Report Extraction

Figure 5 — Standard report subflow with self-healing retry

## 6.1 Techniques Used

| Technique | Purpose |
| --- | --- |
| Page guard (IF report title is on the page) | Runs a subflow only when the correct report page is loaded |
| Physical-keyboard typing with unfocus | Fires real input events so filter fields and logins are accepted |
| JavaScript injection (Syncfusion EJ2 API) | Opens multiselects, sets checkpoint lists and ticks checkboxes directly; idempotent (does not untick) |
| AI-vision element repair | Re-locates input fields when the portal layout shifts slightly |
| Save As dialog with full path | Saves each file straight to the final folder under its standard name |
| Wait for file on disk + GOTO retry label | Confirms success by the actual file; re-triggers the export if it is late |
| Missing-file check at the end label | Any file not produced is added to the Teams missing-files list |
| Loops | One file per checkpoint, department, WIP stage or checkpoint code |

## 6.2 File Naming Standard

| Flow | Pattern | Example |
| --- | --- | --- |
| Quality Daily / Hourly | <Factory>-<dd-MMM-yyyy (hh tt)>-<Report> for <Code>[ (<variant>)].<xls¦xlsx> | GTL-07-Oct-2026 (02 PM)-Tag WIP By Dept ([U3] Sewing).xlsx |
| Operational Daily | <dd-MMM-yyyy>-(<Factory>)-<Checkpoint code>.xlsx | 07-Oct-2026-(EGMCL7)-905.xlsx |

The ETL relies on these exact patterns to identify the factory, date, report and variant.

# 7. The Three Desktop Robots

| Attribute | Quality Daily | Hourly Quality | Operational Daily |
| --- | --- | --- | --- |
| Desktop flow ID | 63dc8422-… | 9c9964c0-… | 8259025b-… |
| Triggered by | Daily Run Flow (2nd action) | Hourly Run Flow (2nd action) | Daily Run Flow (1st action) |
| Run time | ~22:30 onwards, nightly | Hourly 07:00–22:00 | 22:30, nightly |
| Cloud timeout / retry | 125 min / 2 × 30 s | 35 min / 3 × 30 s | 30 min / 2 × 1 min |
| Structure | Main + Welcome Flow + 11 report subflows (10 called) | Main + Welcome Flow + 6 subflows (5 called) | Main only (logic inline) + Welcome Flow |
| Data | End-of-day quality, production, WIP, efficiency, skills, attendance | Intraday DHU, efficiency, hourly output, lost time, WIP by department | Bundle transactions per checkpoint code |
| Files per run (all online) | 82 | 49 | 44 |
| Output folder | DataFiles\Daily Data (Quality) | DataFiles\Hourly Data (Quality) | DataFiles\Daily Data (Operational) |

## 7.1 Report Catalogue

| Report | Module | What it captures | Daily | Hourly | Variants |
| --- | --- | --- | --- | --- | --- |
| 2001 Top Defects by Line | QCM | Top defects per line for selected QC checkpoints | ✔ |  | Checkpoint list per factory |
| 8005 Hourly DHU by Line | QCM | Defects per hundred units, hour by hour |  | ✔ | Per checkpoint |
| 8006 Weekly DHU by Line | QCM | Weekly DHU trend | (not called) | (disabled) | Per checkpoint |
| 8012 Kill Garment Summary | QCM | Rejected garments by colour | ✔ |  |  |
| 8015 Cutting QC | QCM | Cutting quality by size | ✔ |  |  |
| 8016 Kill Garment Details | QCM | Reject details with defects and grades | ✔ |  |  |
| 8018 Defect Summary by Operator | QCM | Defects per operator | ✔ |  | Per department |
| 10006 Daily Employee Clock In/Out | SDT | Attendance log | ✔ |  |  |
| 30026 Daily Cutting Production | SDT | Cutting output across checkpoints | ✔ |  |  |
| 50000 Skill History by Employee | SDT | Operator skill history | ✔ |  |  |
| 70012 Employee Efficiency | SDT | Efficiency vs standard, defect quantity | ✔ | ✔ |  |
| 70045 Hourly Output by Checkpoint | SDT | Hourly output at end-line and finishing out |  | ✔ |  |
| 70056 Employee Lost Time | SDT | Non-productive time |  | ✔ | Per sewing department |
| 70077 Process-Wise Production WIP | SDT | WIP by production stage | ✔ |  | Per stage |
| Tag WIP by Department | Enquiry | Bundle-tag WIP snapshot |  | ✔ | Per FIN / SEW department |
| Bundle Transactions | Enquiry | Bundle scans per checkpoint code | Operational |  | Per checkpoint code (8–9 per factory) |

# 8. Data Pipeline & Outputs

Robot saves file → SharePoint sync → ETL scan (modified time) → Parse, de-duplicate, insert → SQL Server warehouse → Power BI / Fabric

| ETL status | Meaning |
| --- | --- |
| IMPORTED | Rows inserted or updated |
| DUPLICATE_FILE / skipped | Already loaded — avoids double counting |
| EMPTY_FILE | File has no data rows |
| FAILED | File could not be parsed — logged for review |
| WARN (validation) | Row counts in the file and database differ |

| Current ETL observation (Oct-2026) | Detail |
| --- | --- |
| Scale | ~16,000 files found per run; runs take 1.6–2.9 hours |
| Failures | ~3,100–3,550 files per run, almost all 8018 Defect Summary and Tag WIP by Department — they download fine but fail at parsing (layout mismatch) |
| Working | 70077, 70012, 70045, 70056, 10006, 30026, 50000, 8005 import normally |
| Validation | Occasional row-count mismatch (e.g., 70012) |

A related DHU dashboard automation (GPRO extract, Python ETL and Fabric semantic-model refresh for PGCL, CIPL, GTL and EGMCL) also runs unattended on the same VM every 10 minutes.

# 9. Monitoring & Notifications

| Notification | Sent by | When | Content |
| --- | --- | --- | --- |
| Missing-file message | Desktop flow (Teams connector) | At the end of a run, only if at least one file is missing | Flow name, active factories, completion time, closed portals, missing file list, SharePoint folder link |
| Robot failure alert | Cloud flow | A robot action Failed, TimedOut or was Skipped | Which robot failed; prompt to rerun or download manually |
| ETL results | GPRO Data Warehouse Bot | Each file and each ETL run | Status, rows inserted/updated/skipped, run summary, reconciliation warnings |
| Platform email | Power Automate | Action failure with error detail | Failing action and full error text |

No news is good news A fully successful robot run sends no message. Silence means success only if the cloud run history shows the run happened.

# 10. Unattended Bot Infrastructure

## 10.1 Requirements

| Requirement | Purpose |
| --- | --- |
| Dedicated bot service account | Owns and runs the flows independently of any person |
| Power Automate Premium | Cloud-triggered desktop flows, machine registration |
| Unattended RPA capacity (process licence) | Lets cloud flows start robots with no signed-in user |
| Microsoft 365 E3 or higher | Desktop Excel and Office apps for the bot profile |
| Registered machine | Bot VM registered and reachable from the Desktop flows connection |
| Chrome + Power Automate extension | Browser automation; 'Ask where to save each file' enabled |
| SharePoint / OneDrive sync | Output folders synced under the bot profile |

## 10.2 Host Configuration Applied

| Area | Setting |
| --- | --- |
| Power Automate Desktop | Updated to the latest version |
| Remote Desktop session limits | Active, idle and disconnected limits = Never (MaxIdleTime, MaxDisconnectionTime, MaxConnectionTime = 0) |
| Screen resolution | Fixed for unattended sessions so UI elements stay in place |
| Internet security | IE Enhanced Security off; Microsoft sign-in sites added to Trusted sites; required ActiveX settings enabled |
| Authentication | WebView2 runtime; UseMsalDesktopFeatures = 1; Web Account Manager re-registered |
| Scheduling | Moved from Windows Task Scheduler to Power Automate cloud flows (unattended) |

## 10.3 Lessons Learned

The main blocker for unattended operation was Power Automate Desktop losing its sign-in after one to two days, which made runs fail at random steps. Updating PAD, applying the authentication and session settings above, and moving scheduling to the cloud stabilised the bot. If the problem returns, collect Desktop Log V2 and the machine-runtime diagnostic report, then reopen Microsoft support case 2607270030003101.

# 11. Reliability & Error Handling

| Risk | Handled by | Layer |
| --- | --- | --- |
| Factory portal down | Health check skips it and reports it as a closed portal | Desktop |
| Login field not accepted | Physical-keyboard typing, retries, AI-vision repair | Desktop |
| Dropdown or checkbox ignores clicks | JavaScript calls the Syncfusion control directly | Desktop |
| Report slow to generate | Save As wait up to 300 s; file wait 120 s; GOTO retry | Desktop |
| Single report fails | Jump to end label; file listed as missing; run continues | Desktop |
| Robot hangs or loops | Cloud action timeout ends the run and sends an alert | Cloud |
| One robot fails | Second robot still runs (run-after any result) | Cloud |
| Leftover browser windows | PowerShell kill at start (and per factory in the hourly flow) | Desktop |
| Session drop / sign-out | RDP limits off, PAD updated, authentication fixes | Host |

# 12. Known Issues & Recommendations

| # | Issue | Impact | Recommendation | Priority |
| --- | --- | --- | --- | --- |
| 1 | Cloud flows and the Teams connection are owned by a personal account | All runs and alerts stop if that account changes | Move ownership and connections to the bot service account | High |
| 2 | Trigger concurrency = 20; hourly runs can use the whole hour | Overlapping runs queue and time out in a cascade | Concurrency = 1; total hourly timeout ≈ 50 min | High |
| 3 | Daily flow at 22:30 overlaps the 22:00 hourly run | Operational (30 min) can time out while queued | Move the daily trigger to ~23:05 or end hourly at 21:00 | High |
| 4 | Retry loops in robots have no counter | A stuck report can use up the cloud timeout | Add retry counters (e.g., max 3) | High |
| 5 | Missing-file check sits inside the page guard | A report page that doesn't load is not reported as missing | Move the check outside the guard | High |
| 6 | Portal passwords stored in plain text in the flows | Credential exposure | Sensitive variables / Key Vault; rotate the passwords | High |
| 7 | 8018 and Tag WIP files fail in the ETL | Those KPIs are missing from the warehouse | Fix the ETL parsers for these layouts | High |
| 8 | Operational GTL path waits without a time limit | Can loop until timeout | Add time limits to the waits | Medium |
| 9 | Generic 'unknown reason' alerts; platform failure email off | Slow diagnosis | Add status, error and run link; turn on the flow failure notification | Medium |
| 10 | Local folder purge disabled | Disk growth (~910 files per day) | Re-enable retention (keep 2 days locally) | Medium |
| 11 | DHU flows share the same VM every 10 minutes | Capacity contention | Confirm machine groups; stagger the schedules | Medium |
| 12 | QCM 8006 present but not executed | No weekly DHU file | Enable it in the daily flow or remove it | Low |

# 13. Operations Runbook

## 13.1 Daily Checks

- Morning: check the Flow bot chat for failure alerts or missing-file messages from the night run.

- Check the Bot Testing chat for the ETL summary and FAILED files.

- Download any listed missing files manually and place them in the matching folder.

- Spot-check one dashboard KPI against G-PRO.

## 13.2 Troubleshooting

| Symptom | First check |
| --- | --- |
| Both hourly alerts every hour | Monitor → Machines: machine online? PAD signed in? RDP session state |
| Both daily alerts exactly at 22:30 | Machine refused the run — same checks as above |
| Quality Daily alert around 01:00 | 125-minute timeout — look for a looping retry in the run log |
| Operational alert around 23:00 | Queued behind the 22:00 hourly run |
| 'Failed to assume control of Chrome' | Power Automate extension for the bot profile; kill stale Chrome |
| Factory listed as closed | Portal down or network issue |
| File present but not in the dashboard | ETL status: FAILED / WARN / duplicate |

## 13.3 Escalation Process

| Level | Who | When |
| --- | --- | --- |
| 1 | Data × AI Team (flow owners) | Any alert — check the machine, session and run log; rerun or download manually |
| 2 | EPIC IT | Server, account, licence or network issues |
| 3 | Microsoft partner support | Platform issues the team cannot fix |
| 4 | Microsoft Support | Sign-in recurrence — reopen case 2607270030003101 with logs |

# 14. Related Documents

| Document | Covers |
| --- | --- |
| RPA Flow Technical Documentation v2 (Quality Daily) | Every action, subflow, UI element and variable of the Quality Daily robot |
| Hourly Quality RPA Technical Documentation | The Hourly Quality robot in full detail |
| Operational Daily RPA Technical Documentation | The Operational Daily robot and its two portal paths |
| Cloud Flow & Unattended Setup Documentation v2 | Both cloud flows setting by setting, host configuration and failure analysis |

Precedence Where the detailed robot documents differ from the cloud flow export on schedule, order or timeout, the values in this summary and in the cloud flow document (taken from the exported definitions) are correct.